|  |  |  |
| --- | --- | --- |
|  | | |
| Newton Trust Meeting | | |
| Tuesday 27th March 2018  Newton Green Trust  Minutes of Meeting | | |
| Tuesday 27th March 2018  Village Hall  7.30 pm | | |
|  | Name | Organisation | |
| Attendees: | Philip Taylor , Chairman  Graham Parry |  | |
| Graham Parry |  | |
| Sue Thurgate |  | |
| Michael Oliver |  | |
| Colin Poole |  | |
| Vivienne Coleman |  | |
|  |  | |
| Distribution: | ALL |  | |
|  |  | |
|  |  | |

|  |  |  |
| --- | --- | --- |
| Item | Minute | Actions |
| 1. | A warm welcome was given to Vivienne as she will now be acting as Newton Green Trust Clerk |  |
| 2.Apologies | Lee Parker |  |
| 3.Trustees Declarations | No declarations were received |  |
| 4. | Minutes of meeting held 16th January 2018 were agreed |  |
| 5.Matters Arising | A.Easements  Michael had received an email from Alistair Keeble in regard to progress of Easements. Attached is the correspondence. Michael will further liase with Alistair  Philip to contact Alistair regarding Brook House  B.Standing Orders  Colin to report on ongoing standing orders | MO  PT  CP |
| 6.Work Programme | A. Little Green Track  Colin received a revised road infrastructure cost of £17,635. Colin will continue to look at costing and work required . Suggestion that CIL may be used to fund works done.  Alternatively a suggestion of scraping and compacting will be investigated. Phil to look into costing for diggers, insurance, team of volunteers.  B.Saracens Head Pond  Date agreed for 15th April. Flyers to be sourced and distributed and a working party to be gathered . Colin will distribute Suffolk Wildlife Trust information leaflet to volunteers before work commences  C.Tree Survey  Lee contacted Suffolk Tree services in regard to dangerous trees made safe. Date to be confirmed. Agreement that trees will be replaced where needed  D.Saracens Head Car Park  Michael to liaise with Alistair about costing for licence and fees.  Philip to liaise with Bev regarding car park. | CP  PT  PT / CP  LP  PT / CP |
| 7.Finance  8.  Correspondence  9.Any other  Business | A.Current figures  As attached.  B.Signitories of Accounts.  An extra 1 point meeting on 15th April, before the pond clearing, to confirm signatories for accounts.  C.Consider Donation Requests  No donation requests received.  D.Other Expenditure  No other expenditure reported.  Louise Evers  Regarding Cherry Tree to be cut and made safe. Graham to contact Louise regarding works to be carried out  Bobby Rowlands  Philip to contact Bobby Rowland in regard to the verbal agreement of track.  Golf Club  Agreement of more trees to be planted to shield Butchers cottage .  Sue requested a new lawn mower to be used in front on The Deans, in the near future. Sue will keep us notified. Agreement of a row of trees along the access road to the club house.  Date of next meeting will be 26th June at 7.30pm  Meeting closed at 8.58pm | CP  GP  PT |